|  |  | Name | Duration | Start | Finish | Predecessors | Resource Names |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | T |
| 1 |  | Preliminary Project Plan | 6 days | 14/11/25, 8:00am | 21/11/25, 5:00pm |  |  |  |
| 2 |  | Requirements Specification | 5 days | 24/11/25, 8:00am | 28/11/25, 5:00pm | 1 |  |  |
| 3 |  | Analysis [Object model, D... | 7 days | 01/12/25, 8:00am | 09/12/25, 5:00pm | 2 |  |  |
| 4 |  | Architecture Specification | 4 days | 10/12/25, 8:00am | 15/12/25, 5:00pm | 3 |  |  |
| 5 |  | Component/Object Specifi... | 8 days | 16/12/25, 8:00am | 25/12/25, 5:00pm | 4 |  |  |
| 6 |  | Source Code | 3 days | 26/12/25, 8:00am | 30/12/25, 5:00pm | 5 |  |  |
| 7 |  | Test Plan | 4 days | 31/12/25, 8:00am | 05/01/26, 5:00pm | 6 |  |  |
| 8 |  | Final Product Demo | 5 days | 06/01/26, 8:00am | 12/01/26, 5:00pm | 7 |  |  |
| Online Internship Application Portal |  |  |  |  |  |  |  |  |

16 Nov 25

23 Nov 25

30 Nov 25

7 Dec 25

14 Dec 25

21 Dec 25

28 Dec 25

4 Jan 26

11 Jan 26

W T F S S

M T W T F

S S M T W T F

S S M T W T F

S S M T W T F

S S M T W T F

S S M T W T F

S S M T W T F

S S M T W T F

S S M T

Online Internship Application Portal

|  |  |  |  | 18 Jan 26 |  |  |  |  |  |  | 25 Jan 26 |  |  |  |  |  |  | 1 Feb 26 |  |  |  |  |  |  | 8 Feb 26 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W |
| Online Internship Application Portal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |